VoiceScribe

AI-Powered Audio & Video Transcription Platform

Complete Project Blueprint  |  Version 1.0  |  June 2026

Documents Included

01  Product Requirements Document (PRD)

02  Technical Requirements Document (TRD)

03  Application Flow

04  UI/UX Design Brief

05  Database Schema & Data Flow

06  Implementation Plan + Final Analysis

# 01  Product Requirements Document (PRD)

## 1.1 Product Overview

VoiceScribe is a personal-use, web-based AI transcription platform designed for up to 20 trusted users. It processes audio and video content into structured, editable, and exportable transcripts, and applies AI post-processing to generate summaries, key insights, action items, chapters, blog posts, and social media content.

The platform supports direct file uploads (MP3, WAV, MP4, MOV etc.) and URL-based extraction (YouTube, direct media URLs), with the architecture designed to extend to Instagram, TikTok, and Facebook when platform regulations allow.

## 1.2 Problem Statement

Content creators, consultants, researchers, and educators regularly work with spoken-word media and need to convert it into actionable written content. Existing transcription tools are expensive, limited in exports, or locked into proprietary ecosystems. VoiceScribe solves this with a self-hostable, near-zero-cost, AI-powered workspace.

## 1.3 Target Audience

| User Type | Primary Use Case |
| --- | --- |
| Content Creator | Transcribe videos, generate blog posts and social content |
| Consultant | Convert meeting recordings into notes and action items |
| Researcher | Transcribe interviews, extract key quotes |
| Educator | Process lectures into study notes |
| Developer | Automate transcription workflows |
| Designer | Convert client briefs and feedback calls |

Expected Users: 10 minimum, 20 maximum. Monthly Volume: Under 100 hours of media.

## 1.4 User Personas

### Ada — Content Creator

- Uploads YouTube video URLs and podcast MP3s

- Needs summaries, blog posts, LinkedIn posts quickly

- Prefers dark mode, keyboard shortcuts, clean UI

### Emeka — Consultant

- Records client meetings, uploads MP4 files

- Needs action items, meeting notes, DOCX exports

- Values reliability and searchable transcript history

### Zara — Researcher

- Uploads interview audio (WAV, M4A)

- Needs key quotes, searchable text, SRT for subtitles

- Requires language detection and PDF exports

## 1.5 Goals & Objectives

### Primary Goals

- Provide fast, accurate transcription using Whisper AI

- Apply AI post-processing to extract actionable content

- Allow full content repurposing from a single transcript

- Keep operational costs under $0/month for the whole team

### Measurable Objectives

- Transcription accuracy: >90% on clear English audio

- Processing time: <2x media duration

- Zero paid APIs for core transcription functionality

- All 5 export formats (TXT, PDF, DOCX, SRT, VTT) available

- Architecture extensible for Instagram, TikTok, Facebook

## 1.6 Core Features

| Feature | Description | Priority |
| --- | --- | --- |
| Authentication | Google OAuth + email/password via Supabase | MVP |
| File Upload | Audio & video files up to 500MB | MVP |
| URL Transcription | YouTube + direct media URLs via yt-dlp | MVP |
| Transcript Editor | Inline editing with autosave + version history | MVP |
| AI Summaries | Short / Detailed / Executive summaries | MVP |
| Key Insights | Important quotes, main ideas extraction | MVP |
| Action Items | Tasks, responsibilities, deadlines from audio | MVP |
| Chapter Generation | Timestamped topic sections | MVP |
| Content Repurposing | Blog, LinkedIn, Twitter, Instagram, Notes | MVP |
| Export | TXT, PDF, DOCX, SRT, VTT | MVP |
| Search | Full-text across all transcripts and summaries | MVP |
| Dark/Light Mode | Toggle with preference saved per user | MVP |
| Instagram/TikTok/FB | URL extraction when platform allows | Future |
| Speaker Diarisation | Identify who is speaking | Future |
| Real-time Transcription | Live microphone transcription | Future |

## 1.7 User Stories

| # | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| 1 | Logged-in user | Upload an MP3 file | I get a transcript quickly |
| 2 | Logged-in user | Paste a YouTube URL | I don't download the file myself |
| 3 | Logged-in user | Edit my transcript | I can fix transcription errors |
| 4 | Logged-in user | Export as DOCX | I can share with clients |
| 5 | Logged-in user | Generate a blog post | I can repurpose my content |
| 6 | Logged-in user | Extract action items | I don't miss tasks from meetings |
| 7 | Logged-in user | Search all transcripts | I can find a specific quote |
| 8 | Logged-in user | See processing status | I know when my transcript is ready |
| 9 | Admin user | Manage users | I control who has access |
| 10 | Logged-in user | Toggle dark/light mode | I can work comfortably |

## 1.8 Success Metrics

| Metric | Target |
| --- | --- |
| Transcription WER (English, clear audio) | < 10% |
| Time to transcript per minute of audio | < 2 minutes processing |
| Export success rate | 100% for all formats |
| Monthly infrastructure cost | < $10 total |
| Uptime | > 99% (Vercel + Supabase SLAs) |

## 1.9 Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Whisper compute bottleneck | Medium | Async queue; retry on failure |
| yt-dlp breaks on platform changes | High | Version-pin; abstracted extractor layer |
| Vercel 10s function timeout | High | Background jobs + webhook pattern |
| Free tier storage limits | Low | Delete media after processing |
| Social platform API changes | High | Pluggable extractor module per platform |

## 1.10 Future Opportunities

- Instagram / TikTok / Facebook URL support (when yt-dlp or platform allows)

- Speaker diarisation — identify who is speaking

- Real-time transcription via microphone input

- Zapier / Make webhook integrations

- Notion / Google Docs direct export

- Mobile app via React Native

# 02  Technical Requirements Document (TRD)

## 2.1 System Architecture Overview

VoiceScribe uses a hybrid architecture separating concerns across four layers: the Next.js frontend/API on Vercel, the Supabase managed backend (database, auth, storage), a self-hosted Python microservice for transcription, and the Claude API for AI post-processing.

### Architecture Diagram (Text)

[Browser]

|

[Next.js on Vercel]  ←→  [Supabase: DB + Auth + Storage]

|

[Whisper Microservice on VPS]  ←  yt-dlp / ffmpeg / faster-whisper

|

[Claude API / Ollama]  ←  AI post-processing

## 2.2 Tech Stack Decisions

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR, API routes, Vercel-native |
| Language | TypeScript | Type safety, better DX |
| Styling | Tailwind CSS | Utility-first, rapid development |
| Components | Shadcn UI | Accessible, customisable, unstyled primitives |
| Icons | React Icons (Font Awesome) | Comprehensive, tree-shakeable |
| Font | Satoshi | Modern, clean, tight tracking |
| State (client) | Zustand | Lightweight, no boilerplate |
| State (server) | SWR | Caching, revalidation, polling |
| Forms | React Hook Form + Zod | Performance + validation |
| Database | Supabase PostgreSQL | Free tier, built-in RLS |
| Auth | Supabase Auth | Google OAuth + email, JWT, SSR |
| Storage | Supabase Storage | Free tier, signed URLs |
| Transcription | faster-whisper | Fastest Whisper implementation |
| Media Extraction | yt-dlp | Supports 1000+ platforms |
| Audio Processing | ffmpeg | Universal audio/video conversion |
| AI Processing | Claude API (Anthropic) | Best quality at low volume |
| Deployment: App | Vercel Free Tier | Zero cost, auto-deploy |
| Deployment: VPS | Oracle Cloud Free Tier | 4 CPU, 24GB RAM — free forever |
| Microservice | Python FastAPI | Fast, async, easy Docker |
| CI/CD | GitHub Actions | Free for public/private repos |

## 2.3 Frontend Architecture

### Directory Structure

/app

/(auth)  — login, register, reset-password

/(dashboard)  — dashboard, transcripts, upload, search, settings

/api  — upload, jobs, transcribe, ai, export, webhooks

/components

/ui  — Shadcn primitives

/layout  — Sidebar, Header, ThemeToggle

/transcript  — TranscriptCard, Editor, Viewer

/upload  — DropZone, URLInput, ProgressBar

/ai  — SummaryPanel, ActionItemsList, ChapterList

/export  — ExportModal, FormatSelector

/lib  — supabase, validators, utils

/types  — TypeScript interfaces

/hooks  — useTranscript, useJobs, useSearch

## 2.4 Backend API Routes

| Route | Method | Description |
| --- | --- | --- |
| /api/upload | POST | Receive file, store in Supabase Storage, create job |
| /api/jobs | GET | List jobs for current user |
| /api/jobs/[id] | GET | Get job status (for polling) |
| /api/transcribe | POST | Trigger Whisper microservice |
| /api/ai/generate | POST | Generate AI output (summary, blog, etc.) |
| /api/export/[id] | GET | Generate and stream export file |
| /api/webhooks/transcription | POST | Receive completed transcript from microservice |

## 2.5 Transcription Pipeline

- User uploads file or pastes URL

- Job created in DB (status: pending)

- File stored in Supabase Storage

- Next.js calls Whisper microservice asynchronously

- Microservice downloads media via signed URL

- If video: ffmpeg extracts audio track

- If URL: yt-dlp downloads audio, ffmpeg normalises

- faster-whisper processes audio → segments with timestamps

- Microservice POSTs results to Next.js webhook

- Next.js saves transcript to DB (status: completed)

- Original media deleted from Supabase Storage

- UI polling detects completion → renders transcript

## 2.6 Whisper Model Recommendation

| Model | Speed | Accuracy | RAM Required | Recommendation |
| --- | --- | --- | --- | --- |
| tiny | Very fast | Acceptable | 1 GB | Testing only |
| base | Fast | Good | 1 GB | Low-quality audio |
| small | Moderate | Very Good | 2 GB | DEFAULT — best balance |
| medium | Slow | Excellent | 5 GB | High-stakes accuracy |

## 2.7 Deployment Strategy

| Service | Platform | Cost | Notes |
| --- | --- | --- | --- |
| Frontend + API | Vercel Free | $0 | Serverless, 100GB bandwidth/mo |
| Database | Supabase Free | $0 | 500MB DB, daily backups |
| Storage | Supabase Storage | $0 | 1GB included free |
| Auth | Supabase Auth | $0 | 50K MAU free |
| Transcription VPS | Oracle Cloud Free | $0 | 4 OCPU, 24GB RAM, forever free |
| AI Processing | Claude API | ~$2-5/mo | Pay per use, very low at this scale |
| Error Tracking | Sentry Free | $0 | 5K errors/month |
| Uptime Monitor | UptimeRobot Free | $0 | 50 monitors |

## 2.8 Extensibility for Social Platforms

The media extraction layer uses a pluggable interface pattern. Adding Instagram, TikTok or Facebook support in future requires only creating a new extractor class — no core changes needed:

interface MediaExtractor {

canHandle(url: string): boolean;

extract(url: string): Promise<AudioBuffer>;

}

// Future: new InstagramExtractor(), new TikTokExtractor()

## 2.9 Security Strategy

- All routes protected by Supabase JWT middleware

- Row Level Security (RLS) on all DB tables — users see only their own data

- Signed URLs for storage — no public media access

- Webhook secret shared between Next.js and microservice

- Rate limiting: max 10 uploads per hour per user

- Input validation via Zod on all API inputs

- yt-dlp sandboxed — args passed as array, never shell string

- HTTPS enforced on all services

# 03  Application Flow

## 3.1 Visitor Flow

Land on voicescribe.app

→ Redirected to /login (no public pages)

→ Choose: Google OAuth  OR  Email + Password

→ Authenticated → Redirect to /dashboard

## 3.2 New User Onboarding

First login (profile.onboarded = false)

→ Welcome modal: 'Here's what VoiceScribe can do'

→ Step 1: Upload your first file or paste a URL

→ Step 2: Watch transcript generate in real time

→ Step 3: Try an AI feature (Summary or Blog Post)

→ Step 4: Export your transcript

→ Mark onboarded = true → Dismiss modal → /dashboard

## 3.3 Returning User Flow

Visit voicescribe.app

→ Middleware checks JWT → valid → /dashboard

→ See: recent transcripts, processing jobs, search bar

→ Click transcript → /transcripts/[id]

→ OR click 'New Transcript' → /upload

## 3.4 File Upload Flow

- User visits /upload

- Selects 'Upload File' tab

- Drag & drop or click to select file

- Client validates: file type and size (<500MB)

- If invalid: show error toast with specific message

- If valid: show file name, size, format preview

- Select options: language (auto-detect default), Whisper model

- Click 'Start Transcription'

- POST /api/upload — file streamed to Supabase Storage

- Job record created (status: pending)

- Microservice triggered asynchronously

- Redirect to /transcripts/[job_id] — processing state shown

- UI polls job status every 3 seconds

- On complete: transcript rendered

- On error: retry button shown with error message

## 3.5 URL Transcription Flow

- User visits /upload, selects 'URL' tab

- Pastes YouTube URL or direct media URL

- Client validates URL format

- Click 'Fetch & Transcribe'

- POST /api/transcribe/url

- yt-dlp validates, downloads audio

- Audio uploaded to Supabase Storage

- Whisper job triggered — same polling flow as file upload

## 3.6 Transcript Page Flow

The transcript detail page (/transcripts/[id]) has three tabs:

- Tab 1 — Transcript: Read with timestamps, in-page search, edit button

- Tab 2 — AI Insights: Summaries, key insights, action items, chapters

- Tab 3 — Repurpose: Blog post, social posts, study/meeting/research notes

- Sidebar: Export options (TXT, PDF, DOCX, SRT, VTT)

## 3.7 Export Flow

- User clicks Export in sidebar

- Export Modal opens

- Select format: TXT, PDF, DOCX, SRT, or VTT

- Optional: include timestamps, summaries, AI content

- Click Download

- POST /api/export/[id]?format=pdf

- Server generates and streams file to browser

- Toast: 'Download started'

## 3.8 Search Flow

- Type in dashboard search bar (min 2 characters)

- Debounced 300ms — query sent to /api/search

- Full-text search: titles + transcript content + summaries

- Results shown with title, date, duration, highlighted excerpt

- Click result → /transcripts/[id]

## 3.9 Error States

| Error | Display Location | Message |
| --- | --- | --- |
| File too large | Toast | File exceeds 500MB limit |
| Unsupported format | Toast | Format not supported. Use MP3, MP4, WAV... |
| Invalid URL | Inline | Please enter a valid YouTube or media URL |
| Download failure | Job status | URL could not be downloaded. Try file upload. |
| Transcription failure | Job status | Failed + Retry button |
| Export failure | Toast | Export failed. Please try again. |
| Session expired | Redirect | Session expired. Please sign in again. |

# 04  UI/UX Design Brief

## 4.1 Brand Personality

| Attribute | Description |
| --- | --- |
| Professional | Clean layouts, no clutter, purposeful whitespace |
| Intelligent | Data-dense where needed, never overwhelming |
| Calm | Low-saturation base with yellow accent, smooth transitions |
| Modern | Sharp typography, minimal ornamentation, tight tracking |

## 4.2 Color System

### Dark Mode (Default)

| Token | HEX | Usage |
| --- | --- | --- |
| --bg-primary | #0A0A0A | Main background |
| --bg-secondary | #111111 | Card backgrounds |
| --bg-tertiary | #1A1A1A | Input backgrounds, hover states |
| --accent-primary | #F5C518 | Primary actions, highlights, active states |
| --accent-hover | #FFD740 | Hover on yellow elements |
| --text-primary | #FFFFFF | Primary text |
| --text-secondary | #A0A0A0 | Labels, secondary information |
| --text-muted | #555555 | Placeholders, disabled states |
| --border | #2A2A2A | Default borders |
| --success | #22C55E | Success states |
| --error | #EF4444 | Error states |

### Light Mode

| Token | HEX | Usage |
| --- | --- | --- |
| --bg-primary | #FFFFFF | Main background |
| --bg-secondary | #F5F5F5 | Card backgrounds |
| --accent-primary | #D4A017 | Darker yellow for light-mode contrast |
| --text-primary | #0A0A0A | Primary text |
| --text-secondary | #555555 | Secondary text |
| --border | #E0E0E0 | Default borders |

## 4.3 Typography

Font Family: Satoshi (primary) / Inter (fallback) / system-ui

| Role | Size | Weight | Line Height | Letter Spacing |
| --- | --- | --- | --- | --- |
| Display H1 | 48px | 700 Bold | 1.1 | -0.04em (tight) |
| Heading H2 | 36px | 700 Bold | 1.2 | -0.03em |
| Heading H3 | 24px | 600 SemiBold | 1.3 | -0.02em |
| Heading H4 | 18px | 600 SemiBold | 1.4 | -0.01em |
| Body Large | 16px | 400 Regular | 1.6 | -0.01em |
| Body Default | 14px | 400 Regular | 1.6 | 0em |
| Label | 12px | 500 Medium | 1.4 | +0.05em (wide) |
| Mono / Code | 13px | 400 Regular | 1.5 | 0em |

## 4.4 Spacing System

Base unit: 4px — all spacing is a multiple of 4px.

| Token | Value | Tailwind Class |
| --- | --- | --- |
| xs | 4px | p-1 / m-1 |
| sm | 8px | p-2 / m-2 |
| md | 16px | p-4 / m-4 |
| lg | 24px | p-6 / m-6 |
| xl | 32px | p-8 / m-8 |
| 2xl | 48px | p-12 / m-12 |
| 3xl | 64px | p-16 / m-16 |

## 4.5 Component Tokens

### Border Radius

| Token | Value | Usage |
| --- | --- | --- |
| --radius-sm | 6px | Badges, small inputs |
| --radius-md | 10px | Buttons, inputs |
| --radius-lg | 14px | Cards, panels |
| --radius-xl | 20px | Modals, large cards |
| --radius-full | 9999px | Pills, avatar, toggle |

## 4.6 Button System

| Variant | Background | Text | Use Case |
| --- | --- | --- | --- |
| Primary | #F5C518 | #0A0A0A (black) | Main CTAs: Transcribe, Export, Generate |
| Secondary | #1A1A1A | #FFFFFF (white) | Cancel, secondary actions |
| Ghost | Transparent | #A0A0A0 | Toolbar actions, icon buttons |
| Danger | #EF4444 | #FFFFFF (white) | Delete, destructive actions |
| Outline | Transparent | #F5C518 | Alternative CTA, outlined style |

## 4.7 Dark/Light Mode

- Toggle button in top-right of navigation bar

- Icon: FaSun (light mode) / FaMoon (dark mode) from react-icons

- Preference saved to localStorage and user_preferences DB column

- Implemented via next-themes package

- CSS variables swapped on [data-theme='dark'] / [data-theme='light']

## 4.8 Responsive Design Strategy

| Breakpoint | Layout |
| --- | --- |
| Mobile (<768px) | Single column, bottom nav bar, full-width cards |
| Tablet (768–1024px) | Sidebar collapses to icons, 2-col cards |
| Desktop (>1024px) | Full sidebar, 3-col dashboard, side-by-side transcript + AI panel |

## 4.9 Accessibility Guidelines

- All interactive elements keyboard navigable (Tab order logical)

- Focus ring visible: --shadow-accent (yellow glow) on all focusable elements

- Color contrast: minimum 4.5:1 for body text, 3:1 for large text

- ARIA labels on all icon-only buttons

- Form errors announced via aria-live

- Skip-to-content link at top of every page

# 05  Database Schema & Data Flow

## 5.1 Tables Overview

| Table | Purpose | Key Fields |
| --- | --- | --- |
| profiles | Extended user data (extends auth.users) | id, role, theme_preference, onboarded |
| transcripts | Core transcript records | id, user_id, title, source_type, status, duration |
| transcript_versions | Versioned transcript content | id, transcript_id, version_number, content, segments |
| ai_outputs | All AI-generated content | id, transcript_id, output_type, content |
| processing_jobs | Async job queue | id, transcript_id, job_type, status, attempts |
| exports | Generated export files | id, transcript_id, format, storage_path, expires_at |

## 5.2 Core Table Schemas

### transcripts

id              UUID PRIMARY KEY

user_id         UUID REFERENCES auth.users

title           TEXT DEFAULT 'Untitled Transcript'

source_type     TEXT CHECK IN ('upload', 'youtube', 'url')

source_url      TEXT

original_filename TEXT

duration_seconds INTEGER

language_detected TEXT

whisper_model   TEXT DEFAULT 'small'

status          TEXT CHECK IN ('pending', 'processing', 'completed', 'failed')

created_at      TIMESTAMPTZ DEFAULT NOW()

### transcript_versions

id              UUID PRIMARY KEY

transcript_id   UUID REFERENCES transcripts

version_number  INTEGER

content         TEXT  — full transcript text

segments        JSONB — [{start, end, text}] array with timestamps

created_at      TIMESTAMPTZ DEFAULT NOW()

### ai_outputs

id              UUID PRIMARY KEY

transcript_id   UUID REFERENCES transcripts

output_type     TEXT CHECK IN ('summary_short', 'summary_detailed',

'key_insights', 'action_items', 'chapters',

'blog_post', 'linkedin_post', 'twitter_thread',

'instagram_caption', 'study_notes', 'meeting_notes')

content         TEXT

created_at      TIMESTAMPTZ DEFAULT NOW()

### processing_jobs

id              UUID PRIMARY KEY

transcript_id   UUID REFERENCES transcripts

job_type        TEXT CHECK IN ('transcription', 'url_download', 'ai_processing')

status          TEXT CHECK IN ('queued', 'running', 'completed', 'failed', 'retrying')

attempts        INTEGER DEFAULT 0

max_attempts    INTEGER DEFAULT 3

error           TEXT

created_at      TIMESTAMPTZ DEFAULT NOW()

## 5.3 Table Relationships

auth.users

└── profiles (1:1)

└── transcripts (1:many)

└── transcript_versions (1:many)

└── ai_outputs (1:many)

└── processing_jobs (1:many)

└── exports (1:many)

## 5.4 Row Level Security (RLS)

RLS is enabled on every table. Users can only read and write their own data. Admin operations use the Supabase service role key on the server side only (never exposed to client).

-- Example policy

CREATE POLICY 'Users see own transcripts'

ON transcripts FOR ALL

USING (auth.uid() = user_id);

## 5.5 Storage Buckets

| Bucket | Path Structure | Access | Retention |
| --- | --- | --- | --- |
| media-uploads | {user_id}/{job_id}/original.ext | Private (user-scoped) | Deleted after transcription |
| processed-audio | {user_id}/{job_id}/audio.wav | Private | Deleted after transcription |
| exports | {user_id}/{transcript_id}/{timestamp}.{format} | Private (user-scoped) | 7 days |

## 5.6 Full Data Flow

### Upload → Transcript Flow

- Client POSTs file to /api/upload

- Server validates file type and size

- File uploaded to Supabase Storage (media-uploads bucket)

- INSERT into transcripts (status: pending)

- INSERT into processing_jobs (status: queued)

- POST to Whisper microservice with signed URL

- Microservice downloads, processes audio with faster-whisper

- Microservice POSTs results to /api/webhooks/transcription

- Webhook: INSERT transcript_versions (version 1, segments JSONB)

- Webhook: UPDATE transcripts (status: completed)

- Webhook: DELETE file from Supabase Storage

- Client SWR polling detects completed → renders transcript

### AI Generation Flow

- User clicks 'Generate Summary' on transcript page

- Check ai_outputs for existing entry — return cached if found

- POST /api/ai/generate with { transcript_id, output_type }

- Server fetches transcript content from transcript_versions

- Builds prompt and calls Claude API

- INSERT result into ai_outputs

- Return content to client — rendered in AI panel

# 06  Implementation Plan

## Phase Overview

| Phase | Name | Duration | Dependency |
| --- | --- | --- | --- |
| 1 | Foundation | 3 days | None |
| 2 | Authentication | 3 days | Phase 1 |
| 3 | Upload System | 4 days | Phase 2 |
| 4 | Transcription Engine | 6 days | Phase 3 |
| 5 | Transcript Management | 5 days | Phase 4 |
| 6 | AI Processing | 6 days | Phase 5 |
| 7 | Export System | 4 days | Phase 5 |
| 8 | Testing | 5 days | Phases 6 & 7 |
| 9 | Deployment | 4 days | Phase 8 |
| — | TOTAL | ~40 days (~6 weeks) | — |

## Phase 1 — Foundation (Days 1–3)

### Goals

Project setup, tooling, design system, Supabase project initialised.

### Tasks

- npx create-next-app@latest voicescribe --typescript --tailwind --app

- Install: shadcn-ui, @fontsource/satoshi, next-themes, zustand, swr

- Install: react-icons, react-hook-form, zod, @supabase/ssr

- Configure tailwind.config.ts with Satoshi font + custom design tokens

- Set up CSS variables for dark/light mode in globals.css

- Create Supabase project: buckets (media-uploads, exports), enable Auth

- Run initial DB migrations (profiles table + RLS policies)

- GitHub repo setup + Vercel project linked to repo

### Risk

Tailwind v4 breaking changes — pin to Tailwind v3.

## Phase 2 — Authentication (Days 4–6)

### Goals

Full auth flow: Google OAuth + email/password, protected routes, user profiles.

### Tasks

- Configure Supabase Auth: enable Google OAuth provider, email auth

- Create /app/(auth)/login and /register pages with Satoshi font styling

- Implement Supabase SSR helpers (cookie-based sessions for Next.js)

- Create Next.js middleware for JWT validation on protected routes

- Database trigger: auto-create profiles row on new auth.users entry

- Implement logout in sidebar navigation

- Check onboarded flag on first login to show welcome modal

### Risk

Google OAuth redirect URL must match exactly in Google Console and Supabase settings.

## Phase 3 — Upload System (Days 7–10)

### Goals

File and URL upload working, jobs tracked, processing status page live.

### Tasks

- Create /upload page with File tab and URL tab switcher

- Build DropZone component (drag & drop + click to select)

- Build URLInput component with regex validation for YouTube and media URLs

- Implement /api/upload route — stream file to Supabase Storage

- Create transcript and processing_job DB records on upload

- Build /transcripts/[id] processing state UI with spinner + status text

- Implement SWR polling for job status (every 3 seconds)

### Key Decision

Use Supabase Storage direct client upload to bypass Vercel's 4MB body size limit.

## Phase 4 — Transcription Engine (Days 11–16)

### Goals

Whisper microservice deployed on free VPS, transcription working end-to-end.

### Tasks

- Provision Oracle Cloud Free Tier ARM VM (4 OCPU, 24GB RAM)

- Install: Docker, docker-compose, ffmpeg, Python 3.11

- Build FastAPI app with endpoints: /transcribe, /extract-url, /health

- Integrate faster-whisper (model: small) with timestamp output

- Integrate yt-dlp for YouTube and direct-URL audio extraction

- Implement webhook callback: POST results to Next.js /api/webhooks/transcription

- Implement webhook secret verification (HMAC shared secret)

- Containerise with Dockerfile + docker-compose.yml

- GitHub Action: SSH deploy to VPS on push to main branch

- Implement /api/webhooks/transcription in Next.js (save to DB, update status)

- End-to-end test: upload MP3 → transcript appears in dashboard

### Risk

ARM CPU may need faster-whisper CPU mode — set device='cpu' in configuration.

## Phase 5 — Transcript Management (Days 17–21)

### Goals

Full transcript viewing, editing, version history, dashboard, and search.

### Tasks

- Build TranscriptViewer: timestamps on left, text on right, in-page search

- Build TranscriptEditor with debounced autosave (2s delay)

- Version save logic: INSERT transcript_versions on every save

- Build version history dropdown with restore confirmation modal

- Create /dashboard with transcript grid cards (title, date, duration, status)

- Implement /api/search with PostgreSQL full-text search (GIN index)

- Build SearchResults with excerpt highlighting

## Phase 6 — AI Processing (Days 22–27)

### Goals

All AI features working: summaries, insights, action items, chapters, repurposing.

### Tasks

- Add Claude API key to Vercel environment variables

- Build prompt templates for each of the 15 output types

- Create /api/ai/generate route handler with output type routing

- Build AIPanel component with tabs: Insights / Repurpose

- Build output components: SummaryBlock, ActionItemsList, ChapterList

- Build repurpose components: BlogPost, SocialPost, NotesBlock

- Implement output caching: check ai_outputs before calling Claude

- Add loading skeletons for AI generation states

### Cost Control

Implement per-user daily generation limit (e.g. 20 AI outputs/day) to manage Claude API costs.

## Phase 7 — Export System (Days 28–31)

### Goals

All 5 export formats (TXT, PDF, DOCX, SRT, VTT) working.

### Tasks

- Install: jspdf (PDF generation), docx (DOCX generation)

- TXT generator: plain transcript text with optional timestamps

- SRT generator: format segments as SRT subtitle blocks

- VTT generator: format segments as WebVTT blocks

- PDF generator: jsPDF with title, metadata, transcript content

- DOCX generator: title, timestamp table, full transcript content

- Create ExportModal component with format selection and options

- Implement /api/export/[id] route — generate and stream file

## Phase 8 — Testing (Days 32–36)

### Goals

All critical paths tested. No P0 bugs in production.

### Tasks

- Set up Vitest for unit tests

- Unit tests: Zod validators, export generators, URL validators

- Set up Playwright for E2E testing

- E2E flows: login, upload, transcript view, AI generation, export, search

- Test all export formats with edge cases (long transcripts, special characters)

- Performance test: transcription of a 60-minute audio file

- Security test: RLS bypass attempts, unauthorized access attempts

## Phase 9 — Deployment (Days 37–40)

### Goals

Production-ready deployment with monitoring and documentation.

### Tasks

- Vercel: configure all production environment variables

- Supabase: run all DB migrations on production environment

- Configure CORS on VPS microservice (Vercel domain only)

- Set up Sentry error tracking (frontend and API routes)

- Set up UptimeRobot monitors: Vercel app, Supabase, VPS /health

- Configure custom domain if applicable

- Write README with setup instructions and environment variable guide

- Final smoke test of all features in production

# Final Analysis

## Recommended Architecture Summary

| Component | Choice | Reason |
| --- | --- | --- |
| Frontend + API | Next.js on Vercel | Free hosting, SSR, route handlers in one |
| Database | Supabase PostgreSQL | Free, built-in auth + RLS + storage |
| Transcription | faster-whisper on Oracle Free VPS | Zero cost, high quality |
| AI Processing | Claude API | Best quality; cheapest at low volume (~$3/mo) |
| Media Extraction | yt-dlp on VPS | Free, supports 1000+ sites |

## MVP Features — Ship These First

- Authentication (Google OAuth + email/password)

- File upload (audio and video)

- YouTube URL transcription

- Transcript viewer + inline editor

- Short summary generation

- Dashboard with transcript list

- Export: TXT + SRT

- Full-text search

## Postpone to Version 2

- Blog and social media content generation

- DOCX and PDF exports

- Version history

- Chapter generation

- Action items extraction

- Instagram / TikTok / Facebook URL extraction

## Technical Challenges & Solutions

| Challenge | Solution |
| --- | --- |
| Vercel 10s function timeout | Async job queue + webhook callback pattern |
| Large file upload (>4MB) | Supabase Storage direct client upload, bypasses Vercel |
| Whisper memory usage | small model needs ~2GB; Oracle Free has 24GB |
| yt-dlp platform instability | Version-pin yt-dlp; abstracted extractor layer |
| Claude API costs at scale | Cache outputs in ai_outputs; per-user daily limits |

## Monthly Cost Analysis

| Service | Plan | Cost |
| --- | --- | --- |
| Vercel | Free Tier | $0 |
| Supabase | Free Tier | $0 |
| Oracle Cloud VPS | Always Free Tier | $0 |
| Claude API | Pay-per-use (<100hrs media/mo) | ~$2–5 |
| Domain | Any registrar | ~$1 |
| TOTAL |  | ~$3–6 / month |

## Free Tier Limitations to Watch

- Supabase: 500MB database, 1GB storage, 50MB max file size per upload

- Vercel: 100GB bandwidth/month, 10-second serverless function timeout

- Oracle Free: CPU-only (no GPU), so Whisper runs slower than with GPU

- Claude API: no free tier — budget approximately $5/month for this scale

## Future Scaling Path

- If users grow beyond 20: upgrade Supabase to Pro ($25/mo)

- If transcription volume grows: upgrade to Hetzner with GPU, or use Replicate API

- If Claude costs grow: switch to local Ollama (Llama 3) on the VPS

- If storage needs grow: move exports to Cloudflare R2 ($0.015/GB)

## Recommended Development Order

- Auth — without this, nothing else is accessible

- Upload — foundation for the core workflow

- Transcription Pipeline — the core value proposition

- Transcript View — make the output usable

- Search — essential for a growing library

- AI Features — the multiplier on the transcript's value

- Export — the output delivery mechanism

- Polish + Responsive — UX quality

- Deploy + Monitor — production hardening

VoiceScribe Project Blueprint — Complete

Generated June 2026 — Ready for immediate development